## Design Doc — AI PR Code Reviewer (Web App MVP in 1.5 Weeks)

### 1) Summary

Build a web application that ingests a GitHub Pull Request (PR) URL (or pasted diff) and outputs a high-signal code review: PR summary, prioritized issues, risk analysis, repo-policy violations, and a targeted test plan. Optionally, it can post the review back to the PR as a comment.

### 2) Goals

Primary goals (must ship)

- Accept PR URL (public repo) and/or uploaded diff.

- Fetch PR metadata + diff + changed files.

- Run analysis to produce:

  - PR summary (what/why)

  - Top findings (prioritized, actionable)

  - Risk matrix (security/perf/breaking/maintainability)

  - Suggested tests checklist

  - “Merge readiness” score

- Clean UI that makes results skimmable.

Secondary goals (nice-to-have)

- GitHub OAuth sign-in to access private PRs.

- “Post review to GitHub” button (comment on PR).

- Repo-specific rules via review_rules.yml.

Non-goals (for this timeline)

- Full GitHub App installation flow + webhooks automation (can be Phase 2+).

- Deep static analysis for every language (use heuristics + LLM + light linters).

## 3) Recommended Stack (Python + JavaScript, optimized for 1.5 weeks)

### Frontend

- Next.js (React) + TypeScript (optional but recommended)
 Rationale: fast UI iteration, clean routing, easy deployment, strong ecosystem.

- Tailwind CSS
 Rationale: rapid styling, consistent UI without heavy design overhead.

- Client-side data fetching: fetch + SWR/React Query (optional)
 Keep it simple: basic fetch is fine for MVP.

### Backend

- FastAPI (Python)
 Rationale: fastest path to production-grade APIs, async-friendly for GitHub calls, great DX.

- Background jobs: Celery + Redis or FastAPI BackgroundTasks (MVP)

  - MVP: BackgroundTasks if analysis is quick and you can tolerate synchronous UX.

  - Better: Celery + Redis if LLM calls and diff parsing are heavy and you want progress/status.

### Data Store

- PostgreSQL (optional in MVP; recommended if you want persistence)

  - Store analyses, user sessions, PR metadata, and rule configs.

- If time is tight: start with SQLite then switch to Postgres (Render/Fly/Neon/Supabase) late.

### Auth & GitHub Integration

- Phase 1: no auth; accept public PR URLs + diff uploads.

- Phase 2: GitHub OAuth (to fetch private PRs + post comments)

  - Frontend: NextAuth (if you keep auth in Next) or backend OAuth in FastAPI.

  - Backend: store GitHub access token securely (DB + encryption or server-side session).

### “AI” Layer

Pick one based on your hackathon constraints:

- Option A (best for speed + wow): hosted LLM API

  - Use structured prompts to output JSON: summary, findings[], risk, tests.

  - Add guardrails: schema validation, fallback heuristics if model fails.

- Option B (offline/cheaper): rules + heuristics

  - Regex + pattern checks (secrets, auth changes, SQL injection patterns).

  - Simple scoring system + template test plan.

  - Less impressive but reliable.

Recommendation: Option A for hackathon impact, with a safe fallback (Option B heuristics).

## 4) System Architecture

### High-level flow

- User inputs PR URL (or uploads diff).

- Backend fetches:

  - PR title/body, file list, diff patches

- Backend normalizes the “change set” into a compact analysis payload.

- Analyzer generates structured review results.

- Frontend displays results and optionally allows posting a GitHub comment.

### Components

- UI: PR input + results dashboard

- API: ingestion endpoints + analysis orchestration

- GitHub Service: fetch PR data; optionally post comment

- Analyzer:

  - Diff parsing + file grouping

  - Rule engine (optional)

  - LLM summarizer + reviewer

- Persistence (optional): store runs, results, user tokens

## 5) Data Model (Minimal)

If you use a DB, keep it minimal:

User

- id, github_id, username, token_encrypted, created_at

AnalysisRun

- id, user_id (nullable), repo, pr_number, pr_url, status, created_at, completed_at

AnalysisResult

- run_id, result_json (JSONB), model_version, rules_version

RepoRules (optional)

- repo, rules_yaml_text, updated_at

## 6) API Design (FastAPI)

### Core endpoints

- POST /api/analyze

  - body: { pr_url | diff_text, options }

  - returns: { run_id } (if async) or { result } (if sync MVP)

- GET /api/runs/{run_id}

  - returns: status + partial/progress (optional)

- GET /api/runs/{run_id}/result

  - returns: structured JSON result

### GitHub integration (Phase 2)

- POST /api/github/post-comment

  - body: { run_id, pr_url }

  - posts formatted markdown comment to PR

## 7) Review Output Format (Structured JSON)

Keep outputs consistent for UI + reliability.

{

"pr_summary": {

"what_changed": "...",

"why_it_changed": "...",

"key_files": ["..."]

},

"findings": [

{

"title": "Potential auth bypass in middleware",

"severity": "high",

"confidence": 0.74,

"file": "api/auth/middleware.py",

"evidence": "diff hunk / function name",

"recommendation": "..."

}

],

"risk_matrix": {

"security": "high",

"performance": "medium",

"breaking_change": "low",

"maintainability": "medium"

},

"test_plan": {

"unit_tests": ["..."],

"integration_tests": ["..."],

"edge_cases": ["..."]

},

"merge_readiness": {

"score": 78,

"blockers": ["..."],

"notes": "..."

}

}

## 8) UI/UX (What judges will see)

Pages

- Home: PR URL input + options (language/framework, “use repo rules”, “post comment” disabled until OAuth)

- Results: tabs/cards:

  - Summary

  - Findings (sortable by severity)

  - Risk Matrix (simple grid)

  - Test Plan (copy-to-clipboard)

  - Export (download JSON/markdown)

Key polish

- “Top 3 issues” at the top.

- Findings link to file paths and show evidence snippets.

- One-click “Copy PR comment (markdown)” (even without GitHub posting).

## 9) Repo Rules System (Optional but high differentiation)

Support a simple review_rules.yml pasted into UI or fetched from repo:

- Patterns to forbid

- Required files/tests for certain changes

- “No direct DB calls from controllers” style rules

MVP rules example:

- secrets patterns

- auth route changes require tests

- migration files require rollback note

## 10) Team Plan (4 members, 1.5 weeks)

### Roles

- Frontend Lead (JS/Next/Tailwind)

  - Pages, components, results visualization, markdown export

- Backend Lead (Python/FastAPI)

  - API endpoints, run orchestration, diff parsing utilities

- GitHub Integrations (Python/JS)

  - PR URL parsing, GitHub API fetching, OAuth (Phase 2), posting comments

- Analyzer/AI + Rules (Python)

  - Prompting + schema validation, heuristics fallback, rules engine

### Timeline (10–11 days)

Days 1–2

- Repo setup, CI, basic UI + backend skeleton

- PR URL parsing + GitHub fetch (public)

- Define JSON output schema

Days 3–5

- Analyzer v1: summary + findings + test plan

- Results UI v1

- Add heuristics checks (secrets/auth/perf patterns)

Days 6–7

- Improve prioritization + scoring

- Add “Copy PR comment” markdown formatter

- Add persistence for runs (optional)

Days 8–9

- GitHub OAuth (optional)

- “Post comment” button (optional)

Days 10–11

- Bug bash, demo prep, final polish, seeded demo PRs that your tool catches

## 11) Deployment (simple + reliable)

- Frontend: Vercel

- Backend: Render / Fly.io / Railway

- Redis/Celery (if used): Render Redis or Upstash

- DB: Neon / Supabase Postgres (or Render Postgres)

MVP can deploy without Celery/Redis if you keep analysis under ~10–20 seconds.

## 12) Risks + Mitigationsa

- LLM output inconsistency → enforce JSON schema validation, retry with “fix invalid JSON” prompt, fallback to heuristics.

- GitHub API rate limits → caching per PR, minimal requests, use conditional fetching.

- Large diffs → summarize file patches; send only relevant hunks; cap token usage; chunk per file.

- OAuth complexity → keep it Phase 2; always support public PR + diff upload.

## 13) What makes this “most appropriate” for your constraints

- FastAPI + Next.js = fastest Python+JS combo to ship a polished full-stack product in 1.5 weeks.

- You can deliver value without GitHub App complexity.

- You still have a clear “upgrade path” to GitHub App/webhooks after the hackathon.

If you want, I can also provide:

- a repo folder structure for frontend/backend,

- the exact prompt strategy + schema validation approach,

- and a “PR comment markdown template” that looks like a real senior engineer review.